|  | OAH ______________ PUC Docket No. ET-2/TL -08-1474 |
| --- | --- |

STATE OF MINNESOTA

OFFICE OF ADMINISTRATIVE HEARINGS

FOR THE PUBLIC UTILITIES COMMISSION

| In the Matter of the Route Permit Application by Great River Energy and Xcel Energy for a 345 kV Transmission Line from Brookings County, South Dakota to Hampton, Minnesota | PROPOSED SCHEDULE |
| --- | --- |

| EVENT | DATE |
| --- | --- |
| EIS Scoping | 22-Jun-09 |
| DRAFT EIS Released | 04-Sep-09 |
| DRAFT EIS Public Meetings | 14-Sep-09 to 18-Sep-09 |
| DEIS Comment Deadline | 25-Sep-09 |
| Direct Testimony - Applicant | 01-Oct-09 |
| Closing Date - Intervention | 15-Oct-09 |
| Direct Testimony - Others | 22-Oct-09 |
| Rebuttal - All Parties | 13-Nov-09 |
| Final EIS Available | 13-Nov-09 |
| Surrebuttal | 25-Nov-09 |
| Public Hearings | 01-Dec-09 to 18-Dec-09 |
| Evidentiary Hearing | 21-Dec-09 to 08-Jan-10 |
| End of discovery | 08-Jan-10 |
| Deadline Public Comment | 12-Jan-10 |
| Initial Brief - Applicants | 22-Jan-10 |
| Response Briefs - Others | 12-Feb-10 |
| Reply Briefs – All Parties | 26-Feb-10 |
| ALJ Report | 26-Mar-10 |
| Exceptions | 16-Apr-10 |
| Commission Hearing/Decision | TBD |